# Business Requirements Document (BRD)

## Project

Website Revamp for Real Estate Company

# 1. Purpose

Develop a modern responsive website that showcases residential and commercial projects, improves customer engagement, captures qualified leads, and integrates with CRM and WhatsApp for sales follow-up.

# 2. Business Objectives

The website should

- Improve brand credibility

- Showcase all company projects

- Increase lead generation

- Reduce manual enquiries

- Improve customer engagement

- Support digital marketing campaigns

- Provide self-service tools for buyers

- Integrate with CRM for lead management

# 3. Scope

### In Scope

- Responsive Website

- CMS

- Project Portfolio

- Blog

- Career Portal

- Contact Forms

- Chatbot

- WhatsApp Integration

- CRM Integration

- EMI Calculator

- Gallery

- Virtual Tours

- Testimonials

- FAQ

- Analytics

- SEO

### Out of Scope

- Property Booking Engine

- Payment Gateway

- ERP Integration

- Accounting

- Customer Login Portal (Phase 2)

- Referral Management Portal (Phase 2)

# 4. Website Structure

The website will contain the following pages.

| Page | Purpose |
| --- | --- |
| Home | Landing page |
| About Us | Company profile |
| Projects | All projects listing |
| Project Detail | Individual project |
| Residential | Residential portfolio |
| Commercial | Commercial portfolio |
| Blog | Articles |
| Gallery | Images & Videos |
| Testimonials | Customer reviews |
| EMI Calculator | Loan estimation |
| Careers | Job openings |
| Contact | Lead capture |
| FAQ | Common questions |
| Management | Leadership |
| Privacy | Legal |
| Virtual Tour | Immersive project viewing |

# 5. Functional Requirements

## Project Management

The system shall

- Display all projects

- Categorize projects by type

- Filter projects

- Search projects

- Display project details

- Show project status

- Display brochures

- Display floor plans

- Display project gallery

- Display Google Maps location

## Lead Generation

The system shall

- Allow enquiry submission

- Allow callback request

- Allow WhatsApp enquiry

- Allow brochure download after lead capture

- Capture lead source

- Push leads to CRM

## EMI Calculator

The system shall

- Accept Loan Amount

- Interest Rate

- Loan Tenure

- Calculate EMI instantly

- Display total payable amount

- Display total interest

## Blog

The system shall

- Display articles

- Categorize blogs

- Search blogs

- Display related articles

## Careers

The system shall

- Display job openings

- Filter jobs

- Allow resume upload

- Submit applications

- Notify HR

## Contact

The system shall

- Display office information

- Display map

- Submit enquiry

- Validate mandatory fields

## Chatbot

The chatbot shall

- Welcome visitors

- Help users find projects

- Answer FAQs

- Provide EMI assistance

- Schedule site visits

- Share brochures

- Route career enquiries

- Escalate to WhatsApp

## Testimonials

The system shall

- Display customer testimonials

- Support video testimonials

- Display ratings

## Gallery

The system shall

- Display images

- Display videos

- Categorize media

# 6. External Integrations

The solution shall integrate with

- CRM

- WhatsApp Business

- Google Maps

- Google Analytics 4

- Google Tag Manager

- Hotjar

- Email Service

- Google Calendar

# 7. Non Functional Requirements

### Performance

- Page load under 2 seconds

- Lazy loading enabled

- Image optimization

- CDN support

### Responsive

Support

- Desktop

- Tablet

- Mobile

### SEO

Support

- Meta Tags

- Sitemap

- Structured Data

- Friendly URLs

### Security

- HTTPS

- CAPTCHA

- Form validation

- Secure file uploads

### Accessibility

- Responsive fonts

- Keyboard navigation

- WCAG friendly colors

# 8. Assumptions

- Content will be provided by business.

- Project images and videos will be available.

- CRM APIs are available.

- WhatsApp Business API is available.

# 9. Dependencies

- Final UI approval

- Content availability

- CRM APIs

- Hosting

- Domain

- SSL Certificate

# Capability Breakdown

| Capability | Description |
| --- | --- |
| Content Management | Manage website pages and content |
| Project Portfolio | Display and manage projects |
| Lead Management | Capture and route enquiries |
| Customer Engagement | Chatbot, WhatsApp, CTAs |
| Buyer Tools | EMI calculator, brochures, virtual tours |
| Career Management | Job listings and applications |
| Marketing & SEO | Blog, SEO, analytics |
| Media Management | Gallery, videos, testimonials |
| System Integration | CRM, GA4, WhatsApp, Maps |
| Website Administration | CMS, navigation, footer, configuration |

# Feature Breakdown with Acceptance Criteria

| Capability | Feature | Acceptance Criteria |
| --- | --- | --- |
| Content Management | Static Pages | Admin can create, edit, publish and unpublish pages. |
| Content Management | Navigation | Navigation displays configured menu items across all pages. |
| Project Portfolio | Project Listing | Users can browse all projects with filters and search. |
| Project Portfolio | Project Details | Each project displays complete project information including gallery, brochure and location. |
| Project Portfolio | Project Categories | Residential and Commercial projects are separated correctly. |
| Lead Management | Contact Form | Valid enquiries are saved and forwarded to CRM. |
| Lead Management | Callback Request | Users can submit callback requests successfully. |
| Lead Management | Brochure Download | Brochure is available after successful lead submission. |
| Customer Engagement | Chatbot | Chatbot is available on every page and responds to supported scenarios. |
| Customer Engagement | WhatsApp Integration | Clicking WhatsApp opens a conversation with the configured business number. |
| Buyer Tools | EMI Calculator | EMI is calculated accurately without page refresh. |
| Buyer Tools | Virtual Tour | Users can launch available virtual tours from project pages. |
| Buyer Tools | Google Maps | Project location is displayed correctly on the map. |
| Career Management | Job Listings | Users can view and filter available jobs. |
| Career Management | Job Application | Users can submit applications with resume attachments. |
| Marketing & SEO | Blog | Users can browse and read blog articles. |
| Marketing & SEO | SEO | All pages include metadata, SEO-friendly URLs, and sitemap support. |
| Media Management | Gallery | Users can browse project images and videos. |
| Media Management | Testimonials | Users can view text and video testimonials. |
| System Integration | CRM | Leads are successfully created in CRM with all required fields. |
| System Integration | Analytics | User interactions such as forms, chatbot usage, brochure downloads, and EMI calculations are tracked in GA4. |
| Website Administration | CMS | Authorized users can manage website content without developer support. |

- Phase 1 (MVP): Core website, CMS, project pages, contact forms, blog, careers, gallery, testimonials, CRM integration, WhatsApp, SEO, and analytics.

- Phase 2: Chatbot, EMI calculator, virtual tours, project comparison, live availability dashboard, construction updates, and ROI calculator.

- Phase 3: Customer portal, referral program, booking workflow, payment integration, and loyalty features.

------------------

High-level requirements from Client

URL PAGE NAME AUDIENCE PRIMARY GOAL

/ Home All Visitors First impression & lead

capture

/about About Us New Visitors Build trust & brand story

/projects All Projects Buyers Browse all 14 projects

/projects/[name] Project Detail Interested Buyers Deep-dive per project

/residential Residential Home Buyers Showcase living projects

/commercial Commercial / Retail Investors Showcase retail spaces

/blog Blog / Insights Organic Traffic SEO + thought leadership

/contact Contact Us All Visitors Generate leads &

enquiries

/careers Careers Job Seekers Attract talent

/emi-calculator EMI Calculator Buyers Assist purchase decision

/virtual-tour Virtual Tour Remote Buyers Immersive experience

/gallery Gallery All Visitors Visual showcase

/testimonials Testimonials Undecided Buyers Social proof

/faq FAQ All Visitors Reduce support load

/privacy Privacy / Legal All Visitors Compliance

/4mgmt Management All Visitors Leadership & legacy

05 — PROPOSED PAGE ARCHITECTURE — 16 PAGESWEBSITE REVAMP PROPOSAL JMS GROUP

STAGE 01 EXPLORATION

Entry Points Internal navigation · Project pages · Search · Filter/Sort tools

Pages Visited All Projects · Individual Project Pages · Gallery · Virtual Tour

Solutions Filterable project grid · Floor plan downloads · Google Maps embed · Gallery/Video

KPIs Project Page Views · Gallery Clicks · Virtual Tour Starts · Filter Usage

STAGE 02 CONSIDERATION

Entry Points Retargeting · Email campaigns · Chatbot nudges · WhatsApp follow-up

Pages Visited Project Detail · EMI Calculator · Testimonials · Comparison Tool · FAQ

Solutions EMI calculator · Video testimonials · Side-by-side compare · Chatbot · RERA display

KPIs EMI Calc Usage · Brochure Downloads · Chatbot Engagements

STAGE 03 INTENT

Entry Points Contact form · Chatbot · WhatsApp button · Callback request

Pages Visited Contact Page · Thank You Page · Project Detail (CTA) · Chatbot

Solutions Smart short forms · Auto WhatsApp trigger · Thank You page with next steps · CRM

KPIs Form Submissions · WhatsApp Clicks · Callback Requests · Cost Per Lead

STAGE 04 CONVERSION

Entry Points Sales team · Site visit · Payment portal · Offer letters

Pages Visited Thank You Page · Payment/Booking · Legal Docs · FAQ/Support

Solutions Digital booking flow · Document upload portal · Progress tracker · RM contact

KPIs Bookings/Month · Conversion Rate · Avg Deal Value · Time to Close

STAGE 05 LOYALTY & ADVOCACY

Entry Points Post-purchase email · Customer portal · Referral programme · Social media

Pages Visited Customer Portal · Testimonials · Referral Programme · Blog

Solutions Customer portal · Referral reward scheme · Construction updates · Loyalty offers

KPIs Referral Rate · Review Count · Repeat Purchases · NPS Score

06 — CUSTOMER JOURNEY MAP — 5 STAGESWEBSITE REVAMP PROPOSAL JMS GROUP

# PROJECT TYPE STATUS USP / TAGLINE KEY FEATURES

01 Crosswalk Residential Ongoing Where Lifestyle Meets Location 3D Tour · Brochure ·

EMI Calc · Live Chat

02 Marine Square Residential Ongoing Luxury Living by the Waterfront Video Banner ·

Compare · Chatbot

03 Pearl Residential Ready to

Move

Timeless Elegance, Modern Living Virtual Tour ·

Reviews · Brochure

04 Pride Residential Pre-Launch Own Something Worth Being Proud

Of

Pre-register Form ·

Countdown Timer

05 Nation Plots Ongoing Building a Nation, One Home at a

Time

Phase Tracker ·

Investment Calc ·

Chatbot

06 Primeland Plots Ongoing Your Land, Your Legacy Plot Selector ·

Google Maps ·

Brochure

07 Silver Living Senior Living Ongoing Graceful Living for Golden Years Accessibility Info ·

Video Testimonials

08 Majestic Luxury Ongoing Redefining Luxury, Redefined by You 360° Tour · Private

Enquiry Form

09 Elegante Commercial Available Premium High-Street Retail Spaces ROI Calculator · Site

Plan · Contact

10 Mega City Commercial Available Invest in Prime Commercial Real

Estate

Comparison Table ·

EMI Calc

11 Retail Shop 3 Commercial Upcoming Where Business Thrives Floor Selector ·

Virtual Walk

12 Retail Shop 4 Commercial Available Strategic Location for Maximum ROI Yield Calculator ·

Live Chat

13 Retail Shop 5 Commercial Upcoming Anchor Your Business in the Right

Place

Smart Enquiry Form

· Chatbot

14 Retail Shop 6 Commercial Available Premium Ground Floor Commercial

Units

Brochure · ROI Calc

· Chat

07 — PROJECT PORTFOLIO — 14 PROJECTSWEBSITE REVAMP PROPOSAL JMS GROUP

# SECTION CONTENT CTAs

01 Navigation Bar Logo · Home · Projects · About · Blog · Careers · Contact + Language +

WhatsApp

Call Now ·

WhatsApp

02 Hero Section Full-width video/slider. Headline: "Build Your Future With Us". Smart search:

Type / BHK / Budget / Location

Search ·

Explore ·

Watch

Video

03 Trust Bar 6 animated counters: Years · Projects · Happy Families · RERA Certified ·

Awards · ISO

—

04 Featured Projects Grid of 6 projects: name, type, status badge, price. Filter tabs: All /

Residential / Commercial

View Details

· Enquire ·

View All

05 Why Choose Us 4 pillars: Quality Construction · Prime Locations · Transparent Pricing ·

After-Sale Support

Know More

06 Premium Highlights Full-width rotating banner for Majestic, Marine Square, Pearl. Each slide: BG

image + headline.

Explore ·

Book Visit

07 EMI Calculator Quick EMI tool: Amount  Tenure  Rate  Instant result. Slider inputs. No

page reload.

Check Full

EMI · Apply

08 Testimonials 3 video + 2 text testimonials. Star ratings. Project tags. Mobile carousel. Leave a

Review ·

Watch More

09 Blog & Insights Latest 3 articles: market trends, buying guides, project updates. Date + read

time.

Read Article

· View All

10 Career Teaser "Join our growing team · X openings" + 2 featured job cards. Links to

/careers.

See Open

Positions

11 Chatbot Bubble Floating chatbot on all pages. Pulsing availability dot. WhatsApp + brand

blue.

Chat ·

WhatsApp

Us

12 Footer Logo · Links · Projects · Social · RERA · Privacy · Contact. 3-column dark

navy layout.

Subscribe ·

Get

Directions

08 — HOME PAGE — SECTION-BY-SECTION BLUEPRINTWEBSITE REVAMP PROPOSAL JMS GROUP

The chatbot deploys across all pages, integrates with WhatsApp, and is focused on lead capture and qualification.

FLOW TRIGGER OUTCOME INTEGRA

TION

Welcome Bot Page load after 5 sec / New visitor Route to project filter or enquiry form CRM + W

hatsApp

Project Finder User says "show projects" / clicks Find Show matching projects from 14 options Internal

Search +

CRM

EMI Assistant Visitor on project or calculator page Show EMI  Suggest banks  Capture

lead

EMI API

Site Visit Scheduler Returning visitor / High-intent > 2 min Booking  Confirmation  WhatsApp

reminder

Google

Cal + Wh

atsApp

Brochure Request Click "Download Brochure" Brochure on WhatsApp + Lead in CRM WhatsAp

p API +

CRM

Career Enquiry User on /careers or types "job" Route to career form  HR email Email API

+ HR

CRM

Exit Intent Bot Mouse toward close / no action at

scroll-end

Re-engage  Offer special callback Exit Intent

JS +

CRM

A dedicated careers section featuring culture visuals, filterable job listings, employee testimonials, and a streamlined

multi-step application form.

SAMPLE OPENINGS TO FEATURE AT LAUNCH

ROLE DEPT TYPE LOCATION EXP

FEATURE DESCRIPTION BENEFIT

09 — CHATBOT DESIGN — 7 CONVERSATIONAL FLOWS

10 — CAREERS PAGE

11 — INNOVATION & STANDOUT FEATURESWEBSITE REVAMP PROPOSAL JMS GROUP

Construction Update Tracker Live milestone timeline per project: Foundation  Structure  Reduces support calls;

Finishing  Handover builds transparency

ROI / Investment Calculator Enter investment  see rental yield and capital appreciation Converts fence-sitters;

estimates effective for retail

buyers

WhatsApp Drip Campaign Automated post-capture messages with project info and offers 70%+ open rates;

keeps leads warm

Shortlist & Compare Tool Users shortlist up to 3 projects and compare side by side Improves

decision-making;

reduces drop-off

Project Video Hub Flythrough, testimonials, site progress, handover ceremonies 2× time on page; strong

emotional engagement

Live Availability Dashboard Real-time unit status: Sold / Available / Reserved per project Creates urgency;

reduces cold enquiries

Awards & Press Section Media coverage, awards, and RERA numbers prominently Instant credibility for

featured new visitors

Referral Programme Existing buyer refers a friend  earns reward on booking Reduces CAC;

word-of-mouth

amplification

Google Reviews Widget Embedded live Google Reviews on homepage & project pages Free social proof;

immediate trust building

DESIGN & BRANDING

Color Palette Deep navy (#0D1B2A) + gold (#C9A84C) — communicates trust and luxury

Photography High-quality project imagery, drone visuals, and lifestyle photography throughout

Typography Consistent typeface hierarchy for readability and brand consistency

Responsive Design Mobile-first; fully optimised for all screen sizes and devices

TECHNICAL ENHANCEMENTS

Speed Optimisation Compressed images, lazy loading, CDN; target < 2s load time

Analytics Integration GA4, heatmaps (Hotjar), and full conversion event tracking

CRM Integration Real-time lead feeds with auto-assignment and tagging

SEO Architecture Semantic HTML, structured data, sitemaps, keyword-targeted copy

KPI CATEGORY MEASUREMENT TOOL

Monthly Website Visitors Traffic Google Analytics 4

Organic Search Traffic % SEO Google Search Console

Bounce Rate Engagement GA4

Avg. Session Duration Engagement GA4

12 — DESIGN & TECHNICAL RECOMMENDATIONS

13 — KPIs & SUCCESS METRICSWEBSITE REVAMP PROPOSAL JMS GROUP

Lead Form Submissions Conversion CRM + GA4

Chatbot Engagement Rate Chatbot Chatbot Analytics

WhatsApp Click Rate Chatbot UTM Tracking

Brochure Downloads Leads GA4 Events

EMI Calculator Usage Feature GA4 Events

Cost Per Lead ROI Meta + Google Ads

Lead to Site Visit % Quality CRM

Site Visit to Booking % Quality CRM

PHASE MILESTONE TIMELINE DELIVERABLES TEAM

Key Milestones

Phase 1 Discovery & Design Week 1–2 Sitemap · Wireframes · Brand guide · Content plan Designer

+ PM

Phase 2 Content Production Week 2–4 Copy for all pages · Photography · Video brief · SEO

keywords

Content

+ SEO

Team

Phase 3 Core Development Week 3–6 Home · About · 14 Project Pages · Contact · Blog Frontend

+

Backend

Phase 4 Advanced Features Week 6–8 Chatbot · EMI Calc · Virtual Tour · Careers · CRM

Integration

Dev +

Chatbot

Team

Phase 5 QA & Testing Week 8–9 Mobile testing · Speed audit · Form testing ·

Cross-browser

QA

Team

Phase 6 Launch & Go-Live Week 10 DNS switch · GTM setup · Analytics · WhatsApp

integration

DevOps

+ PM

The investment covers end-to-end delivery: UX/UI design, development, CMS, chatbot, advanced features, SEO

configuration, analytics setup, quality assurance, and go-live support — bundled into a single transparent fixed fee.

COMPONENT SCOPE

UX Research & Wireframing Information architecture, journey mapping, responsive wireframes for 16

pages

UI Design Full high-fidelity designs, design system, brand-aligned component library

Front-End Development 16-page responsive website, animations, interactive components

Back-End / CMS Development CMS integration, form handling, CRM connection, user management

Chatbot Development 7 conversational flows, WhatsApp integration, CRM syncing

Advanced Features EMI calculator, virtual tour, comparison tool, availability dashboard

SEO & Analytics Setup GA4, Google Search Console, GTM, heatmaps, event tracking

QA, Testing & Launch Cross-device QA, performance audit, DNS setup, go-live support

Technical development details:

-------------------------------------------

Recommended Folder Structure

-------------------------------------------

Frontend

Home

Projects

Project Details

Blog

Gallery

Careers

Contact

FAQ

Testimonials

EMI Calculator

↓

API Gateway

↓

Backend Services

Content Service

Project Service

Lead Service

Career Service

Chatbot Service

Media Service

Analytics Service

↓

Database

PostgreSQL

↓

Storage

S3 / Cloudinary

↓

External Systems

CRM

WhatsApp

Google Maps

GA4

Hotjar

Email

14 —

IMPLEMENTATION TIMELINE — 10 WEEKS

15 — PROJECT INVESTMENT